University / Institute Name
Department / Program

Graduation Internship Report

GoFit - Complete Fitness Mobile Application, Coach Marketplace, and Administration Platform

Figure 0.1: University and GoFit visual identity area

| Field | Value |
| --- | --- |
| Prepared by | Student full name to be completed |
| Academic supervisor | Academic supervisor name to be completed |
| Professional supervisor | Company supervisor name to be completed |
| Host organization | GoFit / host company name to be completed |
| Academic year | 2025 - 2026 |

Table 0.1: Report identification

# Validation / Signature Page

This page is reserved for the official validation of the graduation internship report. It should include the signatures of the academic supervisor, professional supervisor, jury members, and any required institutional stamp.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Academic supervisor | To be completed |  |  |
| Professional supervisor | To be completed |  |  |
| Jury president | To be completed |  |  |
| Reviewer / examiner | To be completed |  |  |

Table 0.2: Validation signatures

# Acknowledgements

I would like to express my sincere gratitude to my academic and professional supervisors for their guidance, feedback, and availability throughout this graduation internship. Their support helped me transform the GoFit project from a broad fitness platform idea into a structured mobile, web, and backend solution.

I also thank the teaching staff and all people who contributed directly or indirectly to this work. Their advice, technical observations, and encouragement helped me improve the quality of the analysis, implementation, and documentation.

# Dedication

I dedicate this work to my family, friends, mentors, and everyone who supported me during my academic journey and internship period. Their confidence and encouragement were essential during the demanding phases of design, development, testing, and report writing.

# Table of Contents

The final table of contents should be generated or updated in Microsoft Word after all page numbers are finalized.

# List of Figures

The list of figures should be updated after inserting the final exported diagrams and screenshots.

# List of Tables

The list of tables should be updated after the final formatting pass.

# General Introduction

Digital fitness has become an important part of modern health and training habits. Users increasingly expect mobile applications to help them plan workouts, follow progress, manage nutrition, receive reminders, and access professional coaching from a single experience. At the same time, coaches need tools to organize clients, programs, bookings, communication, and session follow-up without relying on several disconnected platforms.

The GoFit project responds to this context by proposing a unified fitness platform. It combines an Expo/React Native mobile application, a Supabase backend, and a Next.js administration panel. The mobile application supports authentication, onboarding, workout planning, exercise library browsing, active workout sessions, rest timer management, progress monitoring, nutrition-related features, coach marketplace flows, bookings, chat, programs, and user preferences. The administration panel provides operational control over users, coaches, exercises, workouts, analytics, settings, and activity logs.

The project also includes an AI dimension. GoFit is not only a CRUD application; it integrates AI-assisted body measurement, adaptive workout recommendations, AI coach briefing preparation, and automation workflows. The body-measurement feature combines on-device pose estimation, segmentation, feature extraction, statistical estimation, and manual validation. The recommendation and briefing features use a language-model workflow through Groq and controlled backend contexts. In addition, AI coding tools, including Codex, were used during project construction to accelerate analysis, documentation, code review, debugging support, report generation, and architecture reasoning. MCP-style connected tools and plugins helped keep the work grounded in current project files, official documentation, local command outputs, document tooling, and backend/automation context. These tools did not replace engineering validation; they were used as supervised assistants within a human-controlled development workflow.

The main objective of the internship was to design, implement, and document a complete software foundation for GoFit. The work included requirements analysis, Agile planning, database modeling, mobile and web development, backend integration, security considerations, testing, and deployment preparation.

The scientific and technical interest of the project lies in the combination of several software-engineering concerns: a cross-platform mobile interface, a web administration panel, a secure backend-as-a-service architecture, realtime communication, media and notification integrations, AI-assisted user features, and a documented Agile delivery process. The final system is therefore studied as a complete digital product rather than as an isolated mobile application.

This report is organized into six chapters. Chapter 1 presents the project context, problem statement, existing limitations, proposed solution, methodology, and modeling language. Chapter 2 describes Sprint 0, including actors, requirements, product backlog, Scrum organization, and global use case modeling. Chapters 3, 4, and 5 present the main development sprints: mobile foundation and workout core, progress and nutrition features, then coach marketplace and administration. Chapter 6 presents the working environment, architecture, technologies, deployment approach, and final validation. The report ends with a general conclusion, bibliography, and appendices.

# 1 Project Study

## 1.1 Project Context

GoFit is positioned in the digital fitness and coaching domain. The project targets users who want to organize training, monitor progress, and access fitness support through a mobile application. It also targets coaches who need a more structured way to present their services, follow clients, schedule sessions, and communicate. Finally, it includes an administration layer for managing content and platform operations.

The technical context is a multi-part product: an Expo/React Native mobile application for iOS and Android, a Next.js web administration panel, and a Supabase backend providing PostgreSQL, authentication, storage, and security policies. This architecture allows the project to separate mobile user experience, administrative workflows, and backend persistence.

## 1.2 Host Organization Presentation

The host organization or project environment supported the development of GoFit as a graduation internship project. The work was conducted with regular supervision, progressive validation, and a Scrum-inspired organization. The project owner and supervisors helped prioritize the scope around workout planning, progress tracking, coach marketplace flows, administration, and deployment preparation.

### 1.2.1 Presentation of the Company

The host company presentation should include the official organization name, business area, services, target clients, structure, and the department or team that supervised the internship. In this report, the project is described as GoFit, a software platform dedicated to fitness tracking, personalized coaching, and operational administration.

### 1.2.2 Company Logo

Figure 1.1: GoFit and host organization identity

## 1.3 Problem Statement

Many fitness users rely on several disconnected tools: one application for workout planning, another for nutrition, a spreadsheet for body measurements, messaging applications for coach communication, and separate calendars or payment tools for coaching sessions. This fragmentation reduces engagement, creates duplicated data entry, and makes long-term progress harder to understand.

For coaches, the issue is also operational. Managing client profiles, programs, bookings, messages, session packs, and progress follow-up across separate services increases administrative workload and reduces the quality of personalized support. Administrators also need a centralized interface to manage users, coaches, exercises, workouts, analytics, and platform content.

A second difficulty concerns personalization. Fitness applications often ask users to follow predefined programs without considering recent activity, readiness, goals, progress, or coach context. Coaches may personalize plans manually, but this becomes time-consuming as the number of clients grows. GoFit therefore investigates AI-assisted recommendations and AI-generated coach briefings to support decision-making while keeping the coach and user in control.

A third difficulty concerns body-progress tracking. Users often want visual and numerical feedback about body evolution, but manual tape measurements are irregular and progress photos are hard to interpret objectively. Computer vision can help extract pose and silhouette indicators, but it also introduces technical constraints: photo quality, camera angle, clothing, segmentation quality, privacy, model performance, and the fact that consumer photos cannot produce perfect circumference measurements without validation.

## 1.4 Study of Existing Conditions

Existing fitness solutions often focus on only one part of the user journey. Workout applications generally provide templates and logging, nutrition applications focus on meals and calories, and coaching platforms often specialize in booking or messaging. Although these tools may be strong individually, they do not always provide a coherent end-to-end experience for users, coaches, and administrators.

Manual processes also remain common. Coaches may use spreadsheets, messaging apps, calendar tools, and external payment links. Users may manually enter measurements and training notes without automated reminders, dashboards, or coach visibility. These conditions motivated the design of a more integrated GoFit platform.

| Area | Common existing approach | Observed limitation | GoFit response |
| --- | --- | --- | --- |
| Workout tracking | Standalone apps with fixed programs and session logs. | Limited connection with coach follow-up, bookings, and personalized marketplace services. | Integrated workout library, custom workouts, active sessions, rest timer, history, and coach program context. |
| Coach management | Spreadsheets, messaging apps, calendars, and manual notes. | Client information is scattered and difficult to operationalize. | Coach dashboard, clients, notes, programs, bookings, packs, chat, and AI session briefing. |
| Progress tracking | Manual body measurements, isolated progress photos, and simple charts. | Users may forget to measure, enter inconsistent values, or fail to interpret visual changes. | Progress screens, body-measurement workflow, quality checks, draft AI values, and manual correction. |
| Administration | Direct database access or disconnected back-office tools. | Risky operations, weak visibility, and no clear operational dashboard. | Next.js admin panel with protected routes, user/coach/content management, settings, and analytics. |
| AI assistance | Generic prompts or no AI support. | Recommendations may be disconnected from real user data and unsafe if not scoped. | Backend-controlled prompts using profile, workout, coach, booking, and note context with human review. |

Table 1.3: Existing-condition analysis

## 1.5 Limits and Inconveniences of Existing Solution

Fragmented experience across workout, nutrition, progress, booking, payment, and messaging tools.

Limited coach-client connectivity and weak operational visibility for coaches.

Manual progress tracking and reduced accuracy for body measurements.

Lack of centralized administration for users, coaches, exercises, workouts, analytics, and settings.

Difficulty maintaining consistent data security and access control when several tools are used.

## 1.6 Proposed Solution

The proposed solution is GoFit, a complete fitness platform composed of three main parts. The first part is a cross-platform mobile application built with Expo and React Native. It supports authentication, onboarding, user profile management, workout planning, exercise browsing, active workout sessions, rest timers, progress monitoring, nutrition-related features, coach marketplace flows, bookings, chat, and personalization settings.

The second part is a Next.js administration panel. It allows administrators to manage users, coaches, exercises, workouts, transactions, settings, notifications, and activity logs. The third part is a Supabase backend that provides authentication, PostgreSQL database, storage, realtime capabilities, and row-level security.

The solution also includes AI-assisted services. On the client side, body measurement uses pose detection, segmentation, feature extraction, and statistical estimation to generate editable draft measurements. On the recommendation side, GoFit uses controlled language-model prompts to propose workout recommendations and prepare session briefings for coaches. On the operational side, n8n workflows prepare automated coach notes and administrative digests by combining Supabase data with Groq-generated summaries.

| Layer | Main responsibility | Representative components |
| --- | --- | --- |
| Mobile client layer | Daily user and coach experience. | Authentication, onboarding, workouts, sessions, rest timer, progress, nutrition, coach marketplace, bookings, chat, programs, video screen. |
| AI and automation layer | Assist measurement, recommendation, briefing, and operational follow-up. | MediaPipe, MoveNet, segmentation service, Groq LLM prompts, n8n AI session prep, admin operations digest. |
| Administration layer | Platform monitoring and data management. | Dashboard, users, coaches, exercises, workouts, transactions, notifications, settings, analytics, activity logs. |
| Backend layer | Persistent data, access control, realtime communication, and privileged operations. | Supabase Auth, PostgreSQL, RLS, Storage, Realtime, Edge Functions, migrations, service-role server operations. |
| External integration layer | Specialized external services that should remain isolated behind controlled interfaces. | Expo Push, LiveKit video, optional media/storage providers, Groq API, hosting/build platforms. |

Table 1.4: Proposed-solution modules

## 1.7 Adopted Development Methodology and Modeling Language

The project was organized using an Agile approach inspired by Scrum. This choice was appropriate because the product scope includes several connected modules and required regular adaptation after technical discoveries, UI/UX decisions, and backend constraints.

### 1.7.1 Comparison Between Traditional and Agile Methodologies

| Criterion | Traditional methodology | Agile methodology |
| --- | --- | --- |
| Planning | Most planning is completed before implementation starts. | Planning is refined continuously sprint by sprint. |
| Change management | Changes are costly and often delayed. | Changes can be integrated into the backlog. |
| Delivery | The product is delivered near the end of the project. | Working increments are delivered regularly. |
| Fit for GoFit | Less suitable because mobile, backend, and admin needs evolved during implementation. | Suitable because GoFit modules can be implemented and validated incrementally. |

Table 1.1: Comparison between traditional and agile methodologies

### 1.7.2 Comparison Between Scrum and Kanban

| Criterion | Scrum | Kanban |
| --- | --- | --- |
| Cadence | Time-boxed sprints with planning and review. | Continuous flow without fixed sprint boundaries. |
| Roles | Product Owner, Scrum Master, and Development Team. | No mandatory roles. |
| Artifacts | Product backlog, sprint backlog, increment. | Visual board and work-in-progress limits. |
| Choice for GoFit | Selected because the internship had planned increments and deadlines. | Useful for task visualization but less structured for academic reporting. |

Table 1.2: Comparison between Scrum and Kanban

### 1.7.3 Scrum

Scrum was used to structure the work into fixed iterations. The product backlog listed major GoFit features, each sprint selected a coherent subset, and each increment targeted a working part of the product. Sprint reviews and retrospectives supported feedback and improvement.

Figure 1.2: Scrum flow used for GoFit

### 1.7.4 Modeling Language / UML

UML was selected to model requirements and system design. Use case diagrams describe actors and system functions, class diagrams describe structural relationships, sequence diagrams describe interactions, and deployment diagrams describe the runtime environment.

## 1.8 Conclusion

This chapter presented the GoFit project, its context, problem statement, existing limitations, proposed solution, methodology, and modeling language. The next chapter presents Sprint 0, where requirements and project organization are formalized.

# 2 Sprint 0

Sprint 0 prepared the project before feature implementation. It clarified actors, requirements, backlog organization, sprint planning, and the global functional perimeter of GoFit.

## 2.1 Needs Assessment

### 2.1.1 Identification of Actors

| Actor | Type | Description |
| --- | --- | --- |
| Mobile user / client | Primary | Uses the mobile application to manage profile, workouts, nutrition, progress, bookings, packs, programs, and communication. |
| Coach | Primary | Creates a coach profile, manages clients, programs, session packs, availability, bookings, check-ins, and chat. |
| Administrator | Primary | Uses the web admin panel to manage users, coaches, exercises, workouts, transactions, notifications, settings, and analytics. |
| Supabase | External system | Provides authentication, PostgreSQL database, storage, realtime features, edge functions, and row-level security. |
| Payment/video/push services | External services | Support planned or implemented communication, notification, and marketplace capabilities. |

Table 2.1: Identification of actors

### 2.1.2 Functional Requirements

| ID | Requirement | Actor | Priority |
| --- | --- | --- | --- |
| FR-01 | Register, sign in, reset password, and manage authenticated sessions. | Mobile user / Coach / Admin | High |
| FR-02 | Complete onboarding and maintain personal profile, goals, units, preferences, and measurements. | Mobile user | High |
| FR-03 | Browse exercise library, view details, create custom workouts, and start workout sessions. | Mobile user | High |
| FR-04 | Track active workout progress with sets, reps, weights, rest timer, and workout summary. | Mobile user | High |
| FR-05 | View progress statistics, body measurements, consistency, and workout history. | Mobile user | High |
| FR-06 | Use marketplace features to find coaches, book sessions, buy packs, receive programs, and chat. | Mobile user / Coach | Medium |
| FR-07 | Allow coaches to onboard, manage clients, create programs, define availability, and follow check-ins. | Coach | Medium |
| FR-08 | Allow administrators to manage users, coaches, exercises, workouts, transactions, notifications, settings, and analytics. | Administrator | High |

Table 2.2: Functional requirements

### 2.1.3 Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-01 | Security | Authentication must be handled through Supabase Auth and data access must respect RLS policies. |
| NFR-02 | Performance | Mobile screens, lists, and admin pages must remain responsive during repeated daily use. |
| NFR-03 | Maintainability | The codebase must separate screens, components, services, stores, navigation, and database migrations. |
| NFR-04 | Usability | Workout, progress, coach, and admin flows must include clear navigation, loading states, and error messages. |
| NFR-05 | Scalability | The database model must support native workouts, custom workouts, sessions, coaches, clients, messages, and admin growth. |

Table 2.3: Non-functional requirements

Requirement interpretation: The non-functional requirements are especially important for GoFit because the platform manipulates personal fitness data, progress photos, coach-client communication, and privileged administration actions. Security, privacy, reliability, and transparency therefore have the same importance as the visible mobile screens.

| Constraint | Reason | Design decision |
| --- | --- | --- |
| Human review of AI outputs | AI-generated body measurements and coach summaries can be wrong or incomplete. | Measurements are shown as draft values; coach briefings are assistance notes, not automatic decisions. |
| No medical diagnosis | Fitness data and photos should not be interpreted as clinical information. | The report and application position AI as progress support only. |
| Scoped prompts | Language models can hallucinate if asked open-ended questions. | Prompts use only selected profile, workout, booking, note, and check-in data. |
| Service-role protection | Automations and admin workflows need privileged access. | Service-role keys remain in backend/n8n/server contexts, never in the mobile app. |
| On-device CV preference | Photos are sensitive user data. | Pose and segmentation are designed primarily for local/native processing where feasible. |

Table 2.4: AI and privacy constraints

## 2.2 Project Structure and Management with Scrum

### 2.2.1 Scrum Team

| Role | Assigned person | Responsibility |
| --- | --- | --- |
| Product Owner | Supervisor / project owner | Prioritizes needs and validates the business value of GoFit features. |
| Scrum Master | Student / supervisor | Organizes sprint rhythm, removes blockers, and tracks progress. |
| Development Team | Student / team members | Designs, implements, tests, and documents the mobile app, backend, and admin panel. |
| Stakeholders | Academic and professional supervisors | Review increments and provide feedback. |

Table 2.5: Scrum team

### 2.2.2 Product Backlog

| ID | Epic / User story | Priority | Planned sprint |
| --- | --- | --- | --- |
| PB-01 | As a user, I want secure authentication and onboarding. | High | Sprint 1 |
| PB-02 | As a user, I want to create, schedule, and execute workouts. | High | Sprint 1 |
| PB-03 | As a user, I want an exercise library and workout history. | High | Sprint 1 |
| PB-04 | As a user, I want to track progress, measurements, and nutrition. | High | Sprint 2 |
| PB-05 | As a coach, I want onboarding, profile, client management, programs, bookings, and chat. | Medium | Sprint 3 |
| PB-06 | As an administrator, I want dashboard, user, coach, exercise, workout, transaction, notification, and settings management. | High | Sprint 3 |
| PB-07 | As the platform owner, I want deployment, monitoring, and release preparation. | High | Closing phase |

Table 2.6: Product backlog

The GoFit backlog was not limited to a simple workout tracker. It was organized as a multi-module platform that covers the client experience, the coach experience, the administration experience, and the backend services required to connect them. The project inventory identifies more than two hundred functional items distributed across mobile client features, coach features, admin-panel features, backend functions, database migrations, realtime communication, storage, notification, and AI-assisted progress tracking.

| Module | Main features | Implementation elements |
| --- | --- | --- |
| Authentication and onboarding | Registration, login, session persistence, password reset, protected navigation, onboarding screens, profile creation, goals, units, preferences, and role-aware flows. | Supabase Auth, Expo Secure Store, auth store, protected navigators, user_profiles table, onboarding state. |
| Workout planning and execution | Exercise library, custom workouts, native workouts, day splits, workout builder, session tracking, sets, reps, weights, duration, workout summary, and history. | Exercises, workouts, workout_exercises, workout_sessions, workout services, Zustand stores, active-session screens. |
| Enhanced rest timer | Start, pause, resume, warning intervals, haptic feedback, audio cues, auto-advance settings, persistent timer preferences, and background-aware behavior. | Timer preferences, mobile UI controls, audio/haptic APIs, workout session integration. |
| Progress and measurements | Progress charts, workout statistics, consistency, body measurements, progress photos, AI-assisted draft measurements, manual correction, and validation notes. | Body measurement service, MediaPipe native module, MoveNet fallback, segmentation service, measurement tables. |
| Nutrition and saved meals | Nutrition logging foundations, saved meal management, meal item editing, reusable food entries, and history views where enabled. | Nutrition screens, saved meal services, local and Supabase-backed persistence. |
| Coach marketplace | Coach discovery, coach profiles, onboarding, certification/CV upload, pending validation, session packs, bookings, availability, client list, check-ins, programs, chat, video-session preparation, wallet, and settings. | Coach profile tables, marketplace screens, booking services, realtime chat, storage uploads, LiveKit token function where applicable. |
| Administration panel | Dashboard statistics, user management, coach validation, exercise/workout management, transactions, notifications, settings, activity logs, search, import/export, analytics, and protected admin routes. | Next.js App Router, server-side Supabase admin client, middleware, shadcn-style components, admin routes. |
| Backend and integrations | Authentication, PostgreSQL database, row-level security, storage, realtime messaging, push notifications, video-token generation, edge functions, migrations, and deployment configuration. | Supabase Auth, RLS policies, Edge Functions, Storage buckets, Realtime channels, Expo Push, environment variables. |

Table 2.7: Detailed feature modules of GoFit

| Product area | Approximate feature count | Examples |
| --- | --- | --- |
| Mobile client | 116 | Authentication, onboarding, workouts, active sessions, rest timer, progress, measurements, nutrition, marketplace access, bookings, programs, chat. |
| Mobile coach | 35 | Coach onboarding, profile, dashboard, clients, client progress, notes, programs, calendar, availability, wallet, settings. |
| Admin panel | 55 | Dashboard, users, coaches, exercises, workouts, transactions, notifications, settings, analytics, imports/exports, activity logs. |
| Backend / Edge Functions | 43 | Database migrations, RLS, storage, realtime chat, push notification relay, video-token generation, AI measurement function support. |

Table 2.8: Feature coverage by product area

### 2.2.3 Sprint Planning

| Report sprint | Calendar source | Main goal | Main deliverables |
| --- | --- | --- | --- |
| Sprint 1 | 26 Jan - 9 Mar 2026 | Foundation and workout core | Requirements, UI/UX, setup, authentication, profile, workout planner, rest timer. |
| Sprint 2 | 9 Mar - 20 Apr 2026 | Advanced mobile tracking | Calendar, exercise library, progress tracking, notifications, body measurement groundwork. |
| Sprint 3 | 20 Apr - 29 Jun 2026 | Coach marketplace and administration | Coach onboarding, marketplace, packs, bookings, chat, programs, admin panel and tests. |

Table 2.9: Sprint planning used in this report

Figure 2.1: Gantt chart summary of GoFit development

### 2.2.4 Global Use Case Diagram

Figure 2.2: Global use case diagram

## 2.3 Project Management

The project was managed through a backlog and sprint-based organization. Technical work was divided between the mobile app, web admin panel, database migrations, backend functions, documentation, testing, and deployment preparation. The repository structure itself supports this organization through separate folders for GoFitMobile, admin-panel, database, and docs.

The project management approach also included technical documentation as a project artifact, not as an afterthought. The repository contains architecture notes, feature inventories, sprint breakdowns, troubleshooting reports, database structure documentation, admin-panel notes, body-measurement research, validation protocols, and automation workflow descriptions. This documentation helped connect implementation choices to report sections and made it possible to justify complex AI and backend decisions.

| Artifact type | Purpose in the project | Examples of information captured |
| --- | --- | --- |
| Architecture documentation | Explains the global system structure and deployment view. | Mobile app, admin panel, Supabase backend, Edge Functions, external services, diagrams. |
| Feature inventory | Lists implemented screens, services, routes, functions, and database artifacts. | Client features, coach features, admin features, backend functions, migrations, integrations. |
| Sprint and Gantt documentation | Connects implementation work to Agile planning. | Sprint dates, objectives, deliverables, dependencies, release preparation. |
| AI research notes | Records model decisions, tests, limitations, and validation needs. | MoveNet, MediaPipe Pose Landmarker, segmentation models, feature vectors, statistical estimator. |
| Automation documentation | Explains scheduled and event-driven backend workflows. | n8n AI session preparation, admin operations digest, notification creation. |
| Academic/report drafts | Transforms engineering material into PFE reporting structure. | Problem statement, methodology, report plan, diagrams, bibliography placeholders. |

Table 2.10: Project documentation artifacts

## Conclusion

Sprint 0 established the functional and technical base of the project. It clarified actors, requirements, backlog priorities, sprint grouping, and the global use case perimeter. The next chapter presents Sprint 1, focused on the mobile foundation and core workout features.

# 3 Sprint 1

Sprint 1 focused on the GoFit foundation: project setup, authentication, onboarding, profile management, workout planning, workout session execution, and the enhanced rest timer.

## 3.1 Needs Assessment

The sprint needs were selected from the product backlog according to dependency order, user value, and technical feasibility.

### 3.1.1 Sprint Backlog

| ID | Task | Priority | Result |
| --- | --- | --- | --- |
| S1-01 | Set up Expo/React Native, Next.js, Supabase, repository structure, and environment variables. | High | Completed foundation |
| S1-02 | Implement authentication, onboarding, profile management, and protected navigation. | High | Mobile auth flow ready |
| S1-03 | Implement workout templates, exercise configuration, workout sessions, and rest timer. | High | Workout core functional |
| S1-04 | Persist workout data through Supabase services and Zustand stores. | High | Mobile/backend connection validated |

Table 3.1: Sprint 1 backlog

### 3.1.2 Sprint Class Diagram

Include classes/entities such as UserProfile, Workout, WorkoutExercise, Exercise, WorkoutSession, TimerPreferences, AuthService, WorkoutService, and WorkoutStore.

Figure 3.1: Class diagram of Sprint 1

## 3.2 Functional Specification of Requirements

This section specifies the sprint use cases and explains how the selected actors interact with the GoFit system.

### 3.2.1 Refined Use Case Diagram of Sprint 1

Actors: Mobile user and Supabase. Use cases: sign up, log in, complete onboarding, manage profile, browse workouts, create workout, start session, track sets, use rest timer.

Figure 3.2: Refined use case diagram of Sprint 1

### 3.2.2 Use Case Analysis

| Field | Description |
| --- | --- |
| Use case | Start and complete a workout session |
| Primary actor | Mobile user |
| Preconditions | The user is authenticated and a workout template exists. |
| Main scenario | The user selects a workout, starts a session, completes sets, uses the rest timer, and saves the workout summary. |
| Alternative scenarios | The user pauses, exits, or edits set data before completion. |
| Postconditions | A workout_sessions row stores duration, exercises_completed, calories, and notes. |

Table 3.2: Use case textual description

Show login or workout-session flow: user action -> mobile screen -> Zustand store -> service layer -> Supabase -> UI update.

Figure 3.3: Sequence diagram of key use case

## 3.3 Realisation

The mobile foundation was implemented with Expo SDK 54 and React Native. Navigation separates authentication, onboarding, client app, and coach app flows.

Authentication uses Supabase Auth. The session is mirrored in the auth store, and protected navigation redirects users according to authentication and onboarding state.

The workout model separates templates from execution logs. Workouts and exercises are configured before execution, while workout_sessions store actual completed activity.

The enhanced rest timer includes animated display, audio and haptic feedback, warning intervals, auto-advance configuration, and persisted preferences.

Figure 3.4: Realisation summary of Sprint 1

### 3.3.1 Mobile Foundation and Navigation

The first implementation challenge was to create a stable mobile foundation that could support both client and coach experiences. The application was structured around authentication screens, onboarding screens, protected app navigators, profile flows, and domain-specific feature stacks. This foundation is important because the rest of the product depends on role-aware routing: a visitor should not reach protected screens, an incomplete profile should be redirected to onboarding, and coach-specific flows should remain separated from standard client flows.

State management was organized with stores so that authentication state, profile state, workout state, timer preferences, and user settings could be reused across screens without duplicating logic. Service files were used to isolate communication with Supabase and local modules. This separation makes the mobile code easier to test and maintain because UI components do not directly contain all persistence logic.

| Component | Role | Implementation detail |
| --- | --- | --- |
| Authentication flow | Protects access to user data and feature screens. | Supabase Auth, session persistence, auth store, protected navigation, login/signup/reset screens. |
| Onboarding flow | Collects first profile information and directs users to the right experience. | Profile setup, goals, preferences, role-aware continuation, user_profiles persistence. |
| Navigation structure | Organizes the application into coherent areas. | Auth navigator, onboarding navigator, client app navigator, coach app navigator, modal/detail screens. |
| Service layer | Centralizes data access. | Supabase client calls, typed methods, error handling, loading states, reusable domain services. |
| UI component base | Creates reusable screens and controls. | Buttons, cards, lists, forms, empty states, loading indicators, timer controls, workout cells. |

Table 3.4: Sprint 1 implementation components

### 3.3.2 Workout Core and Rest Timer

The workout core was implemented around the distinction between a workout template and an executed workout session. A workout template defines the exercises, order, difficulty, target muscle groups, and expected configuration. A workout session records what the user actually performed: start time, completion time, sets, reps, weights, notes, duration, and summary data. This separation is essential because the same workout can be performed many times while producing different session histories.

The rest timer was treated as a real workout tool rather than a decorative countdown. It includes start, pause, resume, warning cues, haptic feedback, audio cues, auto-advance options, and persisted preferences. This improves usability during training because users often interact with the timer under fatigue and need clear feedback without navigating away from the session.

| Step | User action | System behavior |
| --- | --- | --- |
| 1 | User selects or creates a workout. | The app loads workout metadata, exercise list, and saved configuration. |
| 2 | User starts a session. | A session state is initialized with start time, current exercise, set counters, and timer preferences. |
| 3 | User completes sets. | The app records repetitions, weights, rest periods, and exercise completion state. |
| 4 | Rest timer runs between sets. | Timer UI, haptics, audio cues, warning intervals, and auto-advance settings are applied. |
| 5 | User finishes the workout. | Summary values are calculated and stored in workout_sessions for progress screens. |

Table 3.5: Workout-session data flow

## 3.4 Sprint Tests

| Test | Scope | Expected result | Status |
| --- | --- | --- | --- |
| T1 | Authentication | Valid credentials open the correct navigator. | Passed / to confirm |
| T2 | Workout creation | A custom workout is saved with ordered exercises. | Passed / to confirm |
| T3 | Workout session | Sets, reps, weights, rest time, and summary are stored. | Passed / to confirm |
| T4 | Rest timer | Timer starts, pauses, resumes, warns, and completes. | Passed / to confirm |

Table 3.6: Sprint test cases

## 3.5 Sprint Burn Down Chart

Figure 3.5: Burn down chart for Sprint 1

## Conclusion

Sprint 1 delivered a coherent increment of the GoFit platform and prepared the dependencies required by the following sprint.

# 4 Sprint 2

Sprint 2 extended the mobile experience with exercise library improvements, calendar planning, progress tracking, notifications, nutrition-related tracking, and body measurement groundwork.

## 4.1 Needs Assessment

The sprint needs were selected from the product backlog according to dependency order, user value, and technical feasibility.

### 4.1.1 Sprint Backlog

| ID | Task | Priority | Result |
| --- | --- | --- | --- |
| S2-01 | Implement exercise library search, detail views, images, and filtering. | High | Library usable |
| S2-02 | Implement calendar, workout history, and progress statistics. | High | Tracking views ready |
| S2-03 | Add notification settings and reminders. | Medium | Reminder flow integrated |
| S2-04 | Prepare body measurement and progress-photo features. | Medium | AI measurement groundwork documented |
| S2-05 | Implement nutrition or saved meal flows where applicable. | Medium | Nutrition module draft integrated |

Table 4.1: Sprint 2 backlog

### 4.1.2 Sprint Class Diagram

Include Exercise, Workout, WorkoutSession, BodyMeasurement, ProgressPhoto, NotificationPreference, NutritionEntry, SavedMeal, and related services/stores.

Figure 4.1: Class diagram of Sprint 2

## 4.2 Functional Specification of Requirements

This section specifies the sprint use cases and explains how the selected actors interact with the GoFit system.

### 4.2.1 Refined Use Case Diagram of Sprint 2

Actors: Mobile user and Supabase. Use cases: search exercise, view exercise detail, plan workout on calendar, view progress, log measurements, configure notifications, track nutrition.

Figure 4.2: Refined use case diagram of Sprint 2

### 4.2.2 Use Case Analysis

| Field | Description |
| --- | --- |
| Use case | View progress dashboard |
| Primary actor | Mobile user |
| Preconditions | The user is authenticated and has workout, measurement, or nutrition history. |
| Main scenario | The user opens progress screens, selects a metric, and views charts or history. |
| Alternative scenarios | If no data exists, the system displays an empty state and invites the user to log data. |
| Postconditions | The user obtains a clear view of fitness evolution over time. |

Table 4.2: Use case textual description

Show progress tracking flow: user opens progress screen -> store requests stats -> service queries workout_sessions/body_measurements -> chart renders data.

Figure 4.3: Sequence diagram of key use case

## 4.3 Realisation

The exercise library provides access to workouts, exercises, detail screens, and workout builder flows. Exercise metadata is loaded through service layers and cached by stores.

Progress screens present workout statistics, body measurements, consistency, and record details. These views help users interpret their evolution rather than only log isolated sessions.

Notification features support reminders and inbox-style communication. Push-token registration and notification preferences are part of the infrastructure.

The body measurement work explores AI-supported progress tracking. It is positioned as a fitness-progress feature, not a medical or tailoring-grade measurement system.

Figure 4.4: Realisation summary of Sprint 2

### 4.3.1 Progress, Nutrition, and Reminder Features

Sprint 2 connected the workout foundation to user progress. A fitness application becomes more valuable when it transforms repeated sessions into understandable feedback. For this reason, the sprint added progress screens, history views, statistics, body-measurement foundations, nutrition-related flows, and reminder infrastructure. These features help users move from isolated workout execution to long-term self-monitoring.

Progress tracking uses workout session data, body-measurement data, and optional nutrition entries to display user evolution. Empty states are important in this sprint because new users may not have enough data yet. The interface should explain what the user can do next without showing broken charts or misleading statistics.

| Module | Objective | Important states |
| --- | --- | --- |
| Exercise library | Allow users to browse and understand available exercises. | Search result, filter result, detail screen, no-result state, loading state. |
| Workout calendar/history | Help users see planned and completed training. | Scheduled workout, completed workout, missed day, empty calendar, history detail. |
| Progress dashboard | Summarize evolution over time. | Charts with data, first-use empty state, metric selector, date-range filtering. |
| Body measurements | Record and compare physical changes. | Manual entry, AI draft, review/correction, quality warning, saved measurement. |
| Nutrition/saved meals | Support nutrition tracking foundations. | Saved meal list, meal detail, item edit, history, reusable entry. |
| Notifications | Encourage consistency and communication. | Permission request, reminder settings, notification inbox, push-token registration. |

Table 4.4: Sprint 2 user-facing progress modules

### 4.3.2 Data Interpretation and User Feedback

A key design point in Sprint 2 is that GoFit should not only store values; it should help the user interpret them. For example, workout history becomes useful when the app can show consistency, completed sessions, training load, and trends. Body measurements become useful when the user can compare corrected values over time and understand why an AI draft may be uncertain. Nutrition entries become useful when they are reusable and connected to habits rather than isolated forms.

The sprint therefore uses feedback patterns such as charts, summaries, empty states, warnings, and review screens. This is especially important for AI-assisted measurements. Instead of hiding uncertainty, the application should show quality issues such as poor pose, incomplete body visibility, weak segmentation, bad framing, or inconsistent scale between front and side photos.

Figure 4.6: Progress feedback loop

### 4.3.3 AI Body Measurement and Computer Vision Pipeline

One of the most distinctive parts of GoFit is the AI-assisted body measurement feature. Its objective is to help users follow physical progress from photos, without replacing manual tape measurements and without claiming medical or tailoring-grade precision. The feature is designed as an assisted workflow: the system analyzes front and side photos, generates draft values for chest, waist, hip, and shoulder, explains capture-quality issues, then lets the user review and correct the values before saving them as progress data.

The pipeline starts on the mobile device. The user captures or selects front and side images. The application runs pose detection to locate key body landmarks, segmentation to isolate the person silhouette when available, feature extraction to transform image geometry into measurable indicators, and a measurement estimator to produce draft values. The result is presented with confidence, warnings, and manual editing fields. This design is important because computer vision can support progress tracking, but a single two-dimensional image cannot directly recover exact body circumferences in all conditions.

Figure 4.7: AI and computer vision pipeline for body measurements

### 4.3.4 Models and Artifacts Used

The project evolved from a keypoint-only prototype toward a more robust pose-and-segmentation architecture. The first implementation used MoveNet Lightning through react-native-fast-tflite because it is lightweight and suitable for on-device inference. Later research and implementation introduced MediaPipe Tasks Vision because its pose landmarker provides richer landmarks and a native Android path for faster and more reliable analysis.

| Model / artifact | Role in GoFit | Input / output | Status and reason |
| --- | --- | --- | --- |
| MoveNet Lightning (.tflite) | Initial on-device pose detection and fallback path. | Resized 192 x 192 RGB image; 17 body keypoints with confidence scores. | Implemented through react-native-fast-tflite. Useful as a lightweight baseline, but limited for body measurement because 17 keypoints do not describe torso outline or body depth. |
| MediaPipe Pose Landmarker Full (pose_landmarker_full.task) | Main candidate for richer body-pose analysis. | Image input; 33 normalized landmarks, optional world landmarks, visibility/presence scores, pose count, and inference time. | Implemented in the local Expo native module on Android. It improves body coverage over MoveNet and supports better pose-quality checks. |
| MediaPipe Pose Landmarker Heavy | Potential higher-accuracy candidate. | Same landmark structure as the Full model, with heavier computation. | Not adopted by default. It is reserved for comparison only if Full is accurate enough and device performance remains acceptable. |
| selfie_multiclass_256x256.tflite | Experimental segmentation research artifact. | 256 x 256 float image input; 256 x 256 x 6 class output. | Investigated but not treated as the final silhouette model because the body mask was unstable in mirror/direct capture scenarios. |
| MediaPipe Image Segmenter (selfie_segmenter.tflite) | Person-mask extraction for segmentation-assisted measurement. | Image input; 256 x 256 confidence masks and category mask for background/person. | Integrated in the native MediaPipe module. It provides a cleaner person mask than the earlier multiclass experiment, but it still needs validation and gating. |
| Statistical depth estimator | Converts extracted features into draft circumferences. | Feature vector using height, front widths, side depths, ratios, pose scores, and mask quality indicators. | Used as a pragmatic baseline. It is not a trained medical model; it produces draft progress estimates and must remain editable by the user. |
| Future regression/PCA estimator | Target research direction for stronger measurement prediction. | Labeled dataset of body features and manual/tape measurements. | Planned improvement based on statistical body-measurement literature. It would replace rigid formulas with learned predictors once enough validation data exists. |

Table 4.5: AI and computer vision models used in GoFit

### 4.3.5 Pose Detection: MoveNet and MediaPipe

Pose detection is responsible for finding anatomical landmarks that anchor the measurement process. In the first GoFit prototype, MoveNet Lightning detects 17 keypoints such as nose, shoulders, elbows, wrists, hips, knees, and ankles. These points are enough to estimate body orientation and basic proportions, but they are not enough to measure chest, waist, and hip circumference directly. For example, a shoulder keypoint tells where the shoulder is, but it does not describe the width of the torso at chest level or the depth of the body from the side view.

The MediaPipe Pose Landmarker Full model improves this stage by producing 33 landmarks and richer metadata. The local module returns image dimensions, pose count, normalized landmarks, world landmarks when available, and inference time. The GoFit Android implementation loads the bundled pose_landmarker_full.task asset, decodes the image URI, applies EXIF rotation, runs MediaPipe detection, and returns a typed result to the TypeScript layer. This makes the measurement workflow more reliable because the application can inspect landmark visibility, check whether core points are present, and reject only captures that are genuinely unusable.

The project keeps MoveNet as a fallback because it is already integrated in the mobile JavaScript service and can continue to support devices or builds where the native MediaPipe module is not available. This fallback strategy reduces deployment risk while the native module reaches parity across Android and iOS.

### 4.3.6 Segmentation and Body Mask Extraction

Segmentation is the second computer-vision component. Its role is to separate the person from the background and provide body-outline information. This is necessary because circumference estimation cannot be based only on joint coordinates. The pose model can locate shoulder, hip, and torso reference lines; the segmentation mask can then estimate front-view widths and side-view depths around the chest, waist, and hip levels.

The project first examined selfie_multiclass_256x256.tflite. That model exposes a 256 x 256 x 6 output rather than a simple binary body mask, which required class selection, argmax maps, connected-component cleanup, and debugging overlays. Real tests showed that the resulting mask could be unstable, especially with mirror photos, phone occlusion, and direct capture conditions. For this reason, the report classifies it as an experimental research artifact instead of a final production model.

The later implementation uses MediaPipe Image Segmenter with selfie_segmenter.tflite in the local native module. The Android bridge returns confidence masks, category masks, labels, quality scores, and inference timing. The TypeScript segmentation service decodes the masks, thresholds the person class, builds a cleaned binary mask, extracts sampled class grids for debugging, anchors scan lines using pose landmarks, and measures chest, waist, and hip widths/depths. This gives GoFit a more explainable measurement pipeline because each generated number can be traced back to pose landmarks, mask rows, and quality gates.

Figure 4.8: Pose and segmentation model flow

### 4.3.7 Feature Vector and Measurement Estimation

The measurement service builds a structured feature vector before calculating the final draft values. This is a strong architectural choice because the application does not mix raw pixels, pose confidence, segmentation quality, and final centimeter values in a single opaque formula. Instead, it records the intermediate indicators that explain why a measurement was accepted, warned, or rejected.

| Feature group | Examples | Purpose |
| --- | --- | --- |
| User scale | Declared height in centimeters, person height in pixels, scale in cm/px, height-span fraction. | Converts image measurements into approximate real-world dimensions and detects bad framing. |
| Pose quality | Front and side pose model source, mean landmark score, visible core keypoints, body center, top and bottom normalized positions. | Checks whether the user is visible, centered, and sufficiently detected. |
| Front geometry | Front shoulder width, hip width, estimated waist width, chest/waist/hip mask widths. | Measures visible body widths from the front photo. |
| Side geometry | Side shoulder width, side-to-front ratio, chest depth, abdomen depth, side mask depths. | Approximates body depth, which is essential for circumference estimation. |
| Segmentation quality | Raw coverage, clean coverage, body class index, mask bounds, fragmentation, class grid, person threshold. | Detects unstable masks and prevents unreliable segmentation from overriding safer estimates. |
| Estimator outputs | Draft chest, waist, hip, shoulder, depth source, confidence, failed checks, quality issues. | Produces editable progress values and explains uncertainty to the user. |

Table 4.6: Body measurement feature vector

The estimator currently combines geometric measurements with sex-aware statistical depth assumptions. In practical terms, the service uses the user's height and body proportions to estimate a scale, then uses front widths and side/depth information to produce draft circumferences. When segmentation depth passes quality and sanity gates, it can contribute to the estimate; otherwise the service falls back to statistical priors. This prevents a bad mask from producing extremely wrong values.

Research notes in the project also identify a stronger long-term direction: use a labeled dataset of photos and manual measurements to train regression, ridge regression, gradient-boosted trees, PCA-based, or body-shape models. Such a model would learn the relationship between extracted features and real measurements instead of relying mainly on hand-built formulas. For the PFE scope, the current implementation is correctly presented as an AI-assisted progress estimator with validation and manual correction.

### 4.3.8 Validation Results and Limitations

Device tests confirmed that MediaPipe can run inside the Android development client and that the pose model detects one person with high landmark visibility in normal capture conditions. Example observations showed mirror-front captures around 0.99 pose score, side captures around 0.97 to 0.98 in good conditions, and inference times that varied by device and image conditions. Direct capture also worked but may show different inference times and body framing behavior.

The main limitation is not pose detection; it is reliable circumference estimation from consumer photos. Early segmentation experiments produced thin or unstable masks in some scans, and earlier formulas generated unstable chest, waist, and hip values. Later statistical-depth experiments were more stable across repeated scans, but the project documentation correctly notes that those values are still draft estimates, not ground truth. Therefore, the application keeps a manual review screen and should store corrected values when the user has measured with a tape.

| Validation item | Expected practice | Target / interpretation |
| --- | --- | --- |
| Reference measurements | Measure chest, waist, hip, and shoulder with a tape before comparing with the AI result. | The tape value is the reference value for validation. |
| Capture conditions | Use good lighting, full body visible, fitted clothes, front photo, side photo at approximately 90 degrees, and consistent distance. | Bad framing, loose clothing, phone occlusion, and angled mirrors must be flagged. |
| AI result | Record the draft AI value before manual correction. | Used to calculate absolute error and identify model weaknesses. |
| Manual correction | Allow the user to edit the values before saving. | Saved corrected values should match the user's real measurement. |
| Fitness-progress target | Use approximate progress targets rather than tailoring or medical targets. | Chest error ideally below 8 cm; waist and hip below 6 cm; shoulder below 5 cm. |
| Confidence | Confidence must decrease when pose, segmentation, scale, or repeated-scan stability is weak. | The report should avoid claiming 100 percent confidence for unstable captures. |

Table 4.7: AI measurement validation protocol

| Component | Current status | Remaining work |
| --- | --- | --- |
| MoveNet pose fallback | Implemented in TypeScript service through react-native-fast-tflite and bundled model asset. | Keep as fallback and compare against MediaPipe outputs. |
| MediaPipe pose Android module | Implemented with bundled pose_landmarker_full.task, EXIF rotation handling, 33 landmarks, world landmarks, pose count, and inference time. | Complete parity and production testing across iOS and Android release builds. |
| MediaPipe image segmentation | Implemented in native module with selfie_segmenter.tflite, confidence/category masks, labels, and quality scores. | Improve segmentation quality gates and verify on more body types, clothes, lighting, and camera setups. |
| Feature vector | Implemented with pose, scale, geometry, segmentation, confidence, and debug fields. | Export validation datasets and compare AI estimates with tape measurements. |
| Estimator | Statistical baseline and segmentation-gated depth source available. | Train or calibrate a stronger model once enough labeled examples exist. |
| User workflow | Draft measurement, quality warnings, and manual review approach defined. | Finalize UX copy, screenshots, and submission-ready validation evidence. |

Table 4.8: AI implementation status

In conclusion, the AI module is a meaningful technical contribution because it combines on-device inference, native module integration, pose landmarks, segmentation masks, typed feature vectors, statistical estimation, and validation methodology. At the same time, the report must be transparent: GoFit uses AI to assist progress tracking, not to replace professional body measurement.

## 4.4 Tests

| Test | Scope | Expected result | Status |
| --- | --- | --- | --- |
| T1 | Exercise library | Search and detail screens return expected exercise data. | Passed / to confirm |
| T2 | Progress charts | Charts handle populated and empty states. | Passed / to confirm |
| T3 | Notifications | Permissions and reminders behave correctly on device. | Manual device test required |
| T4 | Nutrition/progress | Entries persist and appear in history. | Passed / to confirm |

Table 4.9: Sprint test cases

## 4.5 Sprint Burn Down Chart

Figure 4.9: Burn down chart for Sprint 2

## Conclusion

Sprint 2 delivered a coherent increment of the GoFit platform and prepared the dependencies required by the following sprint.

# 5 Sprint 3

Sprint 3 focused on coach marketplace features and administration. It added coach onboarding, coach/client flows, bookings, session packs, chat, programs, and a web admin panel for operational management.

## 5.1 Needs Assessment

The sprint needs were selected from the product backlog according to dependency order, user value, and technical feasibility.

### 5.1.1 Sprint Backlog

| ID | Task | Priority | Result |
| --- | --- | --- | --- |
| S3-01 | Implement coach authentication, onboarding, CV/certification upload, and pending review flow. | High | Coach onboarding ready |
| S3-02 | Implement marketplace, coach detail, session booking, session packs, chat, and programs. | High | Marketplace flows implemented |
| S3-03 | Implement coach dashboard, clients, calendar, profile, wallet, and settings. | Medium | Coach app area structured |
| S3-04 | Implement admin panel dashboard, users, coaches, exercises, workouts, transactions, notifications, settings, and analytics. | High | Admin platform operational |

Table 5.1: Sprint 3 backlog

### 5.1.2 Sprint Class Diagram

Include CoachProfile, Client, SessionPack, PurchasedPack, Booking, Conversation, Message, Program, AdminUser, Exercise, Workout, Transaction, Notification, and AuditLog.

Figure 5.1: Class diagram of Sprint 3

## 5.2 Functional Specification of Requirements

This section specifies the sprint use cases and explains how the selected actors interact with the GoFit system.

### 5.2.1 Refined Use Case Diagram of Sprint 3

Actors: Mobile user, coach, administrator, Supabase. Use cases: browse coaches, book session, buy pack, chat, create program, manage clients, validate coach, manage content.

Figure 5.2: Refined use case diagram of Sprint 3

### 5.2.2 Use Case Analysis

| Field | Description |
| --- | --- |
| Use case | Book a coaching session |
| Primary actor | Mobile user |
| Preconditions | The user is authenticated, a coach profile is available, and a session slot or pack exists. |
| Main scenario | The user opens marketplace, selects a coach, chooses a slot or pack, confirms booking, and receives confirmation. |
| Alternative scenarios | The slot is unavailable, payment/session pack is missing, or the booking is cancelled. |
| Postconditions | The booking is stored and visible to both client and coach. |

Table 5.2: Use case textual description

Show booking or chat flow: client selects coach -> creates booking/conversation -> Supabase persists data -> coach dashboard updates.

Figure 5.3: Sequence diagram of key use case

## 5.3 Realisation

Coach-related screens include coach authentication, onboarding, profile preview, pending validation, dashboard, clients list, client detail, client progress, notes, programs, calendar, chat, wallet, and settings.

Marketplace flows allow users to browse coaches, view coach profiles, book sessions, manage packs, access programs, and communicate through chat.

The admin panel uses Next.js App Router, server-side data access, protected middleware, and Supabase admin clients. It includes dashboard stats, user management, coach management, exercise/workout CRUD foundations, transactions, notifications, activity logs, settings, search, import/export, and analytics components.

Security is handled through authentication, admin role checks, service-role usage on server-side routes where intended, and Supabase RLS for user-scoped data.

Figure 5.4: Realisation summary of Sprint 3

### 5.3.1 Coach Marketplace and Client Follow-up

Sprint 3 expanded GoFit from an individual fitness tracker into a marketplace and coaching platform. This required a different type of workflow because the application now connects two human roles: the client and the coach. The client needs to discover coaches, view profiles, book sessions, purchase packs, access programs, and communicate. The coach needs to onboard, submit profile and document information, wait for validation when required, manage availability, consult clients, create programs, read notes, and follow progress.

The marketplace is not only a list of coaches. It depends on trust, availability, transaction status, communication, and follow-up. For this reason, the sprint includes coach profiles, session packs, bookings, purchased packs, conversations, messages, programs, notifications, and wallet-related views. Each of these elements must be connected to permissions so that clients can see their own bookings and coaches can see only their own clients.

| Feature | Client-side value | Coach-side value |
| --- | --- | --- |
| Coach discovery | Find coaches by profile, expertise, and services. | Increase visibility and attract clients. |
| Coach onboarding | Improves trust by requiring complete coach data. | Allows coach to create a professional presence. |
| Session packs | Buy or use grouped coaching sessions. | Sell structured services and track remaining sessions. |
| Bookings | Reserve a coaching slot and follow status. | Organize calendar and session workload. |
| Programs | Receive personalized training plans. | Create and assign plans to clients. |
| Chat and notes | Communicate with the coach and receive follow-up. | Keep client context and preparation notes together. |
| Video call screen | Join remote coaching sessions. | Connect with clients through LiveKit-backed sessions. |

Table 5.4: Coach marketplace feature detail

### 5.3.2 Administration and Operational Control

The administration panel is necessary because the platform contains user-generated data, coach applications, exercise content, workouts, transactions, notifications, and analytics. Without a back-office interface, the operator would need to manipulate database rows directly, which is risky and unsuitable for a production platform. The admin panel provides safer and more structured operational control.

The admin panel uses Next.js App Router and protected admin access. Server-side Supabase utilities are used for privileged operations, while middleware and admin-role checks prevent normal users from opening back-office pages. The design includes dashboard statistics, user management, coach validation, exercise/workout management, transaction review, notification management, settings, logs, analytics, search, and import/export foundations.

| Admin area | Managed data | Purpose |
| --- | --- | --- |
| Dashboard | Users, exercises, workouts, sessions, transactions, coach status. | Provide a fast overview of platform health. |
| Users | Auth users and profile data. | Search, review, update, and monitor user accounts. |
| Coaches | Coach profiles, status, documents, marketplace visibility. | Validate coaches and maintain service quality. |
| Exercises and workouts | Exercise library, workout templates, metadata. | Maintain content consistency for mobile users. |
| Transactions and packs | Purchases, wallet/pack status, booking-related financial records. | Support marketplace operations and revenue visibility. |
| Notifications and logs | User notifications, admin activity, operational events. | Trace actions and communicate important updates. |
| Settings and analytics | Platform configuration and business indicators. | Prepare the product for scaling and decision-making. |

Table 5.5: Admin-panel operational modules

### 5.3.3 LLM-Based Assistance and Automations

Sprint 3 also includes the first language-model assistance features. Unlike the body-measurement module, which uses computer vision, these features use text generation to summarize context and support decision-making. The goal is not to replace the coach, but to reduce preparation time and make platform data easier to use.

The adaptive workout recommendation flow uses user context such as profile information, recent training sessions, readiness indicators, coach program context, active packs, and exercise database information. A backend function prepares the prompt and asks the language model to return a small set of recommendations with reasoning. This avoids generic advice because the generated response is grounded in available GoFit data.

The AI coach briefing flow prepares concise pre-session notes for a coach. It gathers booking information, recent completed sessions, private coach notes, recent check-ins, and client profile data. The model is instructed to summarize only the provided information, avoid invented medical facts, and keep the output short. The resulting note helps the coach prepare a session while still requiring human judgment.

| Feature | Input context | Generated output | Safety/control |
| --- | --- | --- | --- |
| Adaptive AI workout recommendations | User profile, goals, recent sessions, readiness, exercise database, active coach/program context. | Recommended workouts with short reasoning. | Backend-controlled prompt, limited output scope, user remains responsible for selecting the workout. |
| AI coach/session briefing | Booking, client profile, recent completed sessions, private coach notes, recent check-ins. | Concise pre-session briefing for coach preparation. | Coach-only context, authentication checks, instruction not to invent injuries or diagnoses. |
| n8n AI session prep | Upcoming confirmed bookings and Supabase data retrieved with service-role access. | Stored ai_session_notes row and coach notification. | Idempotency check avoids duplicate notes; service-role key is kept in automation environment. |
| Admin operations digest | Daily operational counts such as new users, pending coaches, booking outcomes, pack purchases. | Admin notification or digest summary. | Scheduled workflow, controlled data fields, no direct client-facing AI decision. |

Table 5.6: LLM and automation features

Figure 5.6: LLM and automation flow

## 5.4 Tests

| Test | Scope | Expected result | Status |
| --- | --- | --- | --- |
| T1 | Coach onboarding | Coach profile data and documents can be submitted and reviewed. | Passed / to confirm |
| T2 | Marketplace | Clients can browse coaches and navigate to booking/detail flows. | Passed / to confirm |
| T3 | Chat/bookings/packs | Conversation and booking records persist correctly. | Passed / to confirm |
| T4 | Admin panel | Protected admin pages load data and restrict non-admin users. | Passed / to confirm |

Table 5.7: Sprint test cases

## 5.5 Sprint Burn Down Chart

Figure 5.7: Burn down chart for Sprint 3

## Conclusion

Sprint 3 delivered a coherent increment of the GoFit platform and prepared the dependencies required by the following sprint.

# 6 Deployment and Closing Phase

This chapter presents the working environment, architecture, technology choices, deployment strategy, and final validation of GoFit.

## 6.1 Working Environment

### 6.1.1 Material Environment

| Resource | Specification | Purpose |
| --- | --- | --- |
| Development machine | Windows 11 workstation with modern multi-core CPU and sufficient RAM | Mobile, web, backend, and documentation work |
| Android emulator / device | Model and version to confirm | Mobile testing |
| iOS simulator / device | Model and version to confirm | Mobile testing when available |
| Cloud services | Supabase, optional Vercel/EAS/Expo services | Backend, admin deployment, and mobile builds |

Table 6.1: Hardware/material environment

### 6.1.2 Software Environment

| Software / Tool | Version / Stack | Use |
| --- | --- | --- |
| Expo / React Native | Expo SDK 54, React Native 0.81 | Cross-platform mobile app |
| TypeScript | Project TypeScript configuration | Typed mobile and web development |
| Next.js | Next.js admin panel | Web administration interface |
| Supabase | PostgreSQL, Auth, Storage, Realtime, Edge Functions | Backend services and security |
| Zustand | Persisted stores | Mobile state management |
| React Navigation | Stack and tab navigation | Mobile routing |
| Tailwind CSS / shadcn-style UI | Admin UI stack | Web interface styling |
| Git | Repository versioning | Source control and collaboration |

Table 6.2: Software environment

## 6.2 Architecture and Technological Choices

### 6.2.1 Physical Architecture Diagram

Figure 6.1: Physical architecture diagram

### 6.2.2 Technologies

Expo and React Native were selected to target Android and iOS with a shared TypeScript codebase. Supabase was selected because it provides authentication, PostgreSQL, storage, realtime features, and security policies without requiring a custom backend server for every feature. Next.js was selected for the administration panel because it supports server-side rendering, route handlers, and secure server-side access to privileged Supabase operations.

### 6.2.3 Architecture Pattern

The mobile application follows a layered structure: presentation screens and reusable components, navigation, Zustand stores, domain services, and infrastructure clients such as Supabase. The admin panel follows a web application structure based on Next.js routes, server/client components, API route handlers, and Supabase admin utilities. The backend follows a database-centered BaaS architecture with migrations, row-level security, views, functions, storage, and edge functions.

### 6.2.4 Logical Architecture Diagram

Figure 6.2: Logical architecture diagram

### 6.2.5 AI-Assisted Development Methodology

GoFit was not developed only with traditional manual coding tools. The project also used AI-assisted software-engineering tools during analysis, implementation support, debugging, documentation, and report construction. This aspect must be documented because the internship concerns both the final GoFit platform and the way the platform was produced. The use of AI assistants changed the workflow: instead of only searching manually through files and documentation, the developer could ask targeted questions, compare implementation alternatives, generate structured drafts, and verify project evidence faster.

Codex was used as the main AI coding assistant. It worked inside the local GoFit workspace and had access to the repository files, terminal commands, generated documentation, and selected project tools. Codex helped inspect the mobile application, admin panel, database migrations, Supabase functions, n8n workflows, AI research notes, and academic documents. Its role was not to replace the developer; its role was to accelerate understanding, propose changes, identify missing documentation, summarize repository evidence, and generate drafts that were then reviewed and corrected.

A typical Codex-assisted workflow followed four steps. First, the developer described the objective, such as documenting the AI body-measurement pipeline or improving a sprint section. Second, Codex inspected the repository using command-line search and file reads. Third, Codex proposed or generated a concrete artifact, such as a report section, table, diagram placeholder, test plan, or code change. Fourth, the result was checked by running scripts, reading diffs, verifying generated files, and comparing claims against the repository. This human-in-the-loop process is important because AI-generated content can be incomplete, outdated, or too generic if it is not grounded in real project files.

| Project phase | How Codex was used | Human validation |
| --- | --- | --- |
| Requirements and scope analysis | Summarized existing documents, identified actors, extracted feature lists, and transformed project notes into functional and non-functional requirements. | Requirements were compared with project files, feature inventory, and supervisor expectations. |
| Architecture and design | Helped connect mobile, admin, Supabase, Edge Functions, n8n, AI models, and external services into coherent architecture explanations and diagrams. | Architecture claims were checked against repository folders, database migrations, and implementation notes. |
| Implementation support | Suggested implementation plans, reviewed code organization, identified related files, and helped reason about bugs or integration risks. | The developer decided what to apply, ran commands, inspected diffs, and avoided uncontrolled changes. |
| AI feature documentation | Connected body-measurement code, MediaPipe module details, segmentation research, validation notes, and LLM automation workflows. | Model names, limitations, and statuses were checked against the source files and troubleshooting documents. |
| Testing and QA planning | Generated test matrices, validation checklists, and structural document audits. | Tests and audits were executed locally when possible; limitations were documented when tools were unavailable. |
| PFE report writing | Generated the report structure, expanded chapter content, produced tables, created diagram placeholders, and rebuilt the DOCX artifact. | The report was rebuilt, audited structurally, and revised based on missing project-process details. |

Table 6.4: Codex usage during the GoFit project

### 6.2.6 MCPs and Connected Tooling Used to Stay Up to Date

The project also used connected tools and MCP-style integrations. MCP, or Model Context Protocol, is useful because it allows an AI assistant to interact with controlled external contexts instead of relying only on static model memory. In practice, this means the assistant can inspect local files, run commands, consult project documentation, use document-generation tools, and connect to specialized services when available. This was important for GoFit because the technology stack evolves quickly: Expo, React Native, Next.js, Supabase, AI tooling, and deployment workflows can change between academic years.

The MCP and plugin-based workflow helped keep the work closer to the current technical state. For example, official documentation and local repository files were preferred over memory when describing frameworks, Supabase behavior, OpenAI/Codex usage, and document generation. Local commands were used to inspect the real project instead of inventing features. Document tooling was used to generate and audit the Word report. Supabase and automation-related context was used to describe backend workflows, database artifacts, Edge Functions, and n8n flows more accurately.

| Tool / connector type | Purpose | Example contribution to the report or project |
| --- | --- | --- |
| Local filesystem and terminal tools | Inspect repository files, search code, run scripts, check generated artifacts, and verify counts. | Used to read GoFitMobile, admin-panel, database, docs, and n8n workflow files before writing report sections. |
| Official documentation / web lookup | Verify current technology information when framework behavior or product details may have changed. | Used as a principle for up-to-date descriptions of fast-moving tools such as Expo, Supabase, Next.js, OpenAI/Codex, and AI APIs. |
| Documents tooling | Create, edit, audit, and regenerate DOCX deliverables. | Used to generate the PFE report, add accessibility metadata, mark table headers, and validate DOCX structure. |
| Supabase-related tooling | Reason about backend services, migrations, RLS, Edge Functions, database tables, and security boundaries. | Supported sections on authentication, PostgreSQL, storage, realtime, RLS, service-role isolation, and backend architecture. |
| Browser / app inspection tools | Check local or web interfaces when visual or runtime verification is required. | Useful for validating frontend behavior, screenshots, documentation pages, and current technology references. |
| Automation tooling | Inspect or execute n8n workflows and Docker-based automation environments when needed. | Supported documentation of AI session preparation, admin digest automation, and service-role workflow execution. |
| PDF/document readers | Use the uploaded example report for structural inspiration without copying its content. | Helped reproduce the academic organization, front matter, chapter order, tables, figures, and report style. |

Table 6.5: MCP and connected tools used in the project workflow

MCP methodology: MCPs were not treated as automatic truth sources. They were used to access controlled context: local files, official documentation, generated documents, database-related material, and automation artifacts. Final claims still required human review and consistency checks.

### 6.2.7 Complete Toolchain Used to Build GoFit

The following table summarizes the main tools used to create GoFit. It includes product technologies, development tools, AI assistants, automation services, and documentation tools. This list is useful because the PFE evaluates not only the final application but also the engineering environment used to produce it.

| Category | Tools | Use in the project |
| --- | --- | --- |
| Mobile development | Expo SDK, React Native, TypeScript, React Navigation, Zustand, Expo Camera, Expo Secure Store. | Build the cross-platform mobile app, navigation flows, state management, authentication persistence, camera/photo capture, and client/coach screens. |
| Web administration | Next.js App Router, TypeScript, Tailwind CSS, shadcn-style UI components. | Build the admin panel, protected routes, dashboards, management pages, forms, analytics, and operational interfaces. |
| Backend and database | Supabase Auth, PostgreSQL, RLS, Storage, Realtime, Edge Functions, SQL migrations. | Provide authentication, persistent data, security policies, media storage, realtime communication, and privileged backend operations. |
| AI and computer vision | MoveNet Lightning, TensorFlow Lite, MediaPipe Pose Landmarker, MediaPipe Image Segmenter, local Expo native module. | Implement AI-assisted body measurement using pose detection, segmentation, feature extraction, and statistical estimation. |
| LLM and automation | Groq API, n8n workflows, Supabase service-role REST calls. | Generate adaptive workout recommendations, coach session briefings, AI session notes, and admin operations digests. |
| Communication and external services | Expo Push, LiveKit, optional hosting/storage providers. | Support notifications, video-call token flows, media/storage extension, and remote coaching features. |
| Development assistance | Codex, MCP/tool connectors, terminal commands, repository search, document-generation scripts. | Accelerate analysis, implementation support, debugging, report writing, current-doc lookup, and artifact generation. |
| Quality and documentation | Git, Python docx scripts, accessibility audit, generated diagrams, project documentation files. | Version work, generate the DOCX report, audit structure, maintain architecture/feature/sprint notes, and prepare submission artifacts. |
| Deployment preparation | EAS Build, Next.js-compatible hosting, Supabase project configuration, environment variables. | Prepare mobile builds, web hosting, backend deployment, secret separation, and production release steps. |

Table 6.6: Complete development and production toolchain

Figure 6.3: AI-assisted development and MCP workflow

Academic transparency: The report should clearly state that AI assistants supported development and documentation, but they did not replace human implementation responsibility. All generated code, diagrams, report text, and technical claims must be checked against the repository and corrected when inaccurate.

## 6.3 Deployment

### 6.3.1 Deployment Diagram

Figure 6.4: Deployment diagram

### 6.3.2 CI/CD or Hosting

The mobile application can be built using Expo/EAS for Android and iOS. The web administration panel can be hosted on a Next.js-compatible platform such as Vercel. Supabase hosts the database, authentication, storage, realtime features, and edge functions. Environment variables must be separated by environment, and service-role keys must remain server-side only.

### 6.3.3 Test Results

| Test type | Scope | Result | Notes |
| --- | --- | --- | --- |
| Manual functional tests | Authentication, onboarding, workout, progress, coach, and admin flows | To finalize | Run on real devices and browser before submission. |
| Database validation | Migrations, RLS, foreign keys, service queries | Partially validated | Use Supabase SQL editor and app flows. |
| Admin tests | Protected routes and CRUD/API behavior | Partially validated | Confirm admin role and service-role boundaries. |
| Deployment checks | EAS build, Next.js hosting, Supabase env variables | To finalize | Required before production release. |

Table 6.7: Final test results

# General Conclusion

The GoFit graduation internship project produced a complete software foundation for a modern fitness platform. It combines a mobile application for clients and coaches, a web administration panel, and a Supabase backend. The project covers authentication, onboarding, profile management, workout planning, exercise library, active workout sessions, rest timer, progress tracking, nutrition-related flows, coach marketplace features, bookings, chat, programs, notifications, analytics, administration, and deployment preparation.

Beyond the visible interfaces, the project demonstrates several engineering competencies. The mobile application required cross-platform architecture, state management, navigation design, camera and native-module integration, and device-oriented testing. The backend required database normalization, migrations, row-level security, storage, realtime communication, Edge Functions, and service-role separation. The web administration panel required protected server-side access, operational dashboards, CRUD foundations, analytics, and admin-specific security.

The AI dimension of the project is also significant. The body-measurement feature required a study of computer-vision models, including MoveNet, MediaPipe Pose Landmarker, MediaPipe Image Segmenter, segmentation masks, feature vectors, statistical estimation, confidence handling, and validation protocols. The language-model features required controlled prompts, backend/n8n integration, Groq usage, and careful limits so that generated recommendations and session briefings remain assistant outputs rather than automatic decisions.

The project also reflects the evolution of modern software development practice. AI tools such as Codex were used during development and reporting to accelerate repository analysis, code navigation, documentation synthesis, and report generation. MCP-style connected tools made the assistant more useful by grounding work in local files, official documentation, document-generation utilities, Supabase-related context, automation artifacts, and command outputs. This use was supervised and verified through local files, structural checks, diffs, and project-specific evidence. The report therefore documents both AI as a GoFit product capability and AI as a controlled development-support tool.

The main remaining work before production release concerns final QA and institutional finalization. The application should be tested on real Android and iOS devices, the iOS MediaPipe path should be finalized if the AI measurement feature is shipped on both platforms, store builds should be generated, production environment variables should be reviewed, payment/video flows should be hardened if activated, and final screenshots should replace placeholder diagrams where required by the university.

# Bibliography

| Reference | Source | Use |
| --- | --- | --- |
| [1] | Expo documentation | Mobile application development and EAS build process |
| [2] | React Native documentation | Cross-platform mobile UI and APIs |
| [3] | Supabase documentation | Authentication, database, storage, realtime, RLS, and edge functions |
| [4] | Next.js documentation | Administration panel, App Router, server components, route handlers |
| [5] | Scrum Guide | Scrum roles, artifacts, events, and iterative methodology |
| [6] | GoFit repository documentation | Project-specific architecture, features, database, and sprint planning |
| [7] | MediaPipe documentation | Pose Landmarker, Image Segmenter, native vision tasks, landmark and segmentation concepts |
| [8] | TensorFlow Lite / MoveNet documentation | On-device pose-estimation baseline and model format |
| [9] | Groq API documentation | Language-model integration for recommendation and briefing flows |
| [10] | n8n documentation | Workflow automation, schedule triggers, HTTP/API orchestration, code nodes |
| [11] | OpenAI Codex / AI coding assistant usage notes | AI-assisted development, repository analysis, documentation support, and supervised code-generation workflow |
| [12] | LiveKit documentation | Video-call token generation and realtime room connection concepts |
| [13] | Model Context Protocol and connector/tooling documentation | Controlled access to current project context, external tools, official documentation, and local artifact generation |
| [14] | Git documentation | Version control, change tracking, branch management, and diff review |

Table B.1: Bibliography

# Appendices

## Appendix A: Repository Evidence Map

| Path / area | Content | How it supports the report |
| --- | --- | --- |
| GoFitMobile | Expo/React Native mobile application, screens, services, stores, navigation, local native MediaPipe module, assets, model files. | Supports mobile implementation chapters, body-measurement AI section, workout/session details, coach/client flows. |
| admin-panel | Next.js administration interface, protected admin pages, dashboard, management screens, UI components. | Supports Sprint 3 administration section and deployment architecture. |
| database | SQL migrations, schema design, RLS policies, functions, marketplace helpers, measurement tables. | Supports backend, security, data model, and deployment sections. |
| supabase/functions | Edge Functions such as push notification, video token generation, and body-measurement related paths. | Supports backend integration, privileged operations, and external-service sections. |
| docs | Architecture notes, feature inventory, sprint breakdown, troubleshooting, AI research, validation protocol, report drafts. | Supports academic structure, methodology, feature scope, and AI transparency. |
| docs/automation/n8n | n8n workflow JSON files and automation notes. | Supports AI session prep, admin digest, and automation sections. |

Table A.1: Repository evidence used for the report

## Appendix B: AI Validation Checklist

| Checklist item | Expected evidence | Status |
| --- | --- | --- |
| Pose detection works on device | MediaPipe debug values show pose count, landmarks, visibility, and inference time. | Partially validated on Android development client. |
| Segmentation mask is usable | Person-mask coverage, class grid, connected component, and scan-line debug values are reviewed. | Needs broader validation. |
| Measurements are compared with tape | Chest, waist, hip, and shoulder tape values are recorded and compared with AI drafts. | Protocol defined; dataset must be expanded. |
| Confidence is honest | Low-quality scans reduce confidence and produce warnings. | Needs continued refinement. |
| LLM outputs are scoped | Prompts use only selected data and instruct the model not to invent medical facts. | Implemented in workflow design. |
| AI results remain reviewable | Users and coaches can interpret or override AI assistance. | Design principle defined. |

Table A.2: AI validation checklist

## Appendix C: Remaining Work Before Final Submission

| Area | Task | Reason |
| --- | --- | --- |
| Report formatting | Update table of contents, list of figures, list of tables, page numbers, university names, supervisors, and final screenshots. | Required for institutional submission. |
| Visual evidence | Replace generated placeholder diagrams with final UML exports and real application screenshots where required. | Improves credibility and alignment with the example report style. |
| Mobile QA | Run full Android and iOS tests, including auth, workouts, progress, marketplace, coach flows, notifications, and AI measurement. | Confirms behavior on real devices. |
| AI validation | Collect a larger set of tape measurements and photo captures under controlled conditions. | Needed to quantify accuracy and improve confidence scoring. |
| Deployment | Finalize EAS builds, admin hosting, Supabase environment variables, Edge Functions, and monitoring. | Required before production release. |
| Security review | Confirm RLS policies, admin-role checks, service-role boundaries, storage permissions, and prompt-data exposure. | Protects personal and operational data. |

Table A.3: Remaining work